ĐỀ XUẤT DỰ ÁN

- Tên dự án :

EMEC LAUNCHER - Thiết kế phần mềm vận hành hệ thống Starlet và Nimbus dùng trong real-time PCR định lượng (EMEC LAUNCHER - Designing NIMBUS and STARLET operation software for quantitative real-time PCR)

- Mục đích dự án :

Tối ưu trải nghiệm khách hàng với dòng máy công ty đang phân phối, đa dạng hoá loại xét nghiệm nhằm tăng tính cạnh tranh của thiết bị trên thị trường. Đồng thời mở ra hướng phát triển kinh doanh mới về mảng sản xuất hoá chất phù hợp với dòng máy Starlet/Nimbus hiện có.

- Cách thức triển khai:

Triển khai phần mềm ở đơn vị bệnh viện có sẵn hệ thống Starlet/Nimbus, có nhu cầu chạy mẫu bệnh HBV/HCV/HIV trên hệ thống hiện có và kết xuất dữ liệu để chạy RT-PCR trên máy CFX96. Hiện tại có viện như Đa khoa tỉnh Kiên Giang dùng hệ thống Nimbus nhưng chạy mẫu bệnh khác Seegene không cung cấp lại phải pha hoá chất tay sau tách chiết. Ở bệnh viện Pháp-Việt dùng hệ thống Starlet và QIAsymphony, nếu áp dụng phần mềm thì những chức năng trên máy QIAsymphony đều đáp ứng được trên Starlet.

- Nguồn lực dự kiến :

Sự tham gia của 3 thành viên từ 3 bộ phận khác nhau ở công ty:

- TRƯƠNG KHÁNH NHẬT KHANG – Kỹ thuật HCM

- ĐINH HOÀNG SÁNG – IT HCM

- NGUYỄN THỊ DIỆU ÁI – App HCM

Và sự ủng hộ của ngành hàng MM, QIA, Labhouse về thiết bị chạy demo và vật tư tiêu hao cần thiết để chạy mẫu nhằm kiểm tra độ hiệu quả của phần mềm.

| Code | Tên Hàng | Số lượng | Đơn vị |
| --- | --- | --- | --- |
| SDP0096 | Nimbus-86 Deep Well Micro Plate | 1 | Bộ (10 chiếc/bộ) |
| 235905 | Đầu côn bằng nhựa của máy tách chiết tự động thể tích 1000 ul | 1 | Bộ (5 vỉ/bộ) |
| 235903 | Đầu côn bằng nhựa của máy tách chiết tự động thể tích 300 ul | 1 | Bộ (5 vỉ/bộ) |
| 173000-075 | Máy tách chiết acid nucleic tự động STARlet | 1 | Bộ |
| 744300.4.UC384 | STARMag 96 x 4 Universal Cartridge Kit | 1 | Hộp |
| 4513363 | kit artus HIV Virus-1 QS RGQ | 1 | Hộp |
| 4506363 | artus HBV QS-RGQ Kit | 1 | Hộp |
| 1855095-IVD | CFX96™IVD | 1 | Bộ |
| 1841000-IVD | Bộ gia nhiệt cho máy PCR C1000 Dx | 1 | Bộ |
|  | White Strip tube | 1 |  |
|  | White Strip cap | 1 |  |

Đồng thời là sự góp ý về chuyên môn từ chuyên gia trong lĩnh vực Liquid Handling và các Webinar của hàng sản xuất từ Hamilton.

PROJECT PROPOSAL

- Name :

EMEC LAUNCHER - Designing NIMBUS and STARLET operation software for quantitative real-time PCR

- Purpose :

Improving customer experience by expanding the range of tests for the company's distributed product line, aiming to enhance the competitiveness of the equipment in the market. Additionally, exploring new business prospects in chemical manufacturing that align with the existing Starlet/Nimbus machine series.

- Implementation Approach:

The project will be implemented in collaboration with a hospital unit that already utilizes the STARLET or NIMBUS system. The steps involved are as follows:

  - Software Development:

Design and develop software modules for the NIMBUS and STARLET systems.

Create a user-friendly interface to streamline the operation and analysis process.

Integrate specific protocols for HBV/HCV/HIV disease into the software.

  - System Integration:

Install and configure the EMEC Launcher on the STARLET and NIMBUS systems.

Establish seamless data transfer between the Seegene Launcher and EMEC Launcher for sample processing. And EMEC Launcher to CFX Manager for RT-PCR.

  - Testing and Validation:

Conduct thorough testing to ensure the software's functionality and compatibility with the STARLET and NIMBUS systems.

Validate the accuracy and reliability of the software by running samples and comparing results with established standards.

- Resource Allocation:

The involvement of three members from different departments within the company:

TRƯƠNG KHÁNH NHẬT KHANG - Technical Department, HCM

ĐINH HOÀNG SÁNG - IT Department, HCM

NGUYỄN THỊ DIỆU ÁI - App Department, HCM

And the support from the MM, QIA, and Labhouse departments regarding the provision of demo equipment and necessary consumables to run samples, aiming to assess the effectiveness of the software.

- Software description

The installation and extraction process for the Universal Extraction kit is performed using the Seegene Launcher. Subsequently, the EMEC Launcher installs the HBV/HCV/HIV program. Finally, the output file is run on the RT-PCR machine using CFX Manager.

After inputting the data into the Seegene Launcher, it will automatically be transferred to the EMEC Launcher for processing.

The operational steps can be carried out as follows:

- Set up the Extraction Sar-CoV step in the Seegene Launcher software.

- Begin the extraction process and proceed until completion.

- Set up the NA Transfer step to move the extracted samples from DW96 to Tubes.

- Open the dev_app program.

- Select the HBV/HCV/HIV protocol and initiate the RUN process.

- The program will complete and collect the samples in PCR Strips.

Note: This is just a simulated version of the operational steps, and it is important to follow specific procedures and instructions provided by the supplier and manufacturer to ensure safety and effectiveness.